SCRUM Meeting 1 for Project 3

Prepared by: Vivek Amarnani

Meeting Date: April 10, 2023

## Meeting Attendees

1. Abdulhameed Adesokan
2. Vivek Amarnani
3. Jaka Bernat
4. Carlos Casellas Garza
5. Kirk Graham

## Meeting Agenda Items

* Establish front-end work schedule
* Set goals for end of Sprint 2

## Status Update Since Last Meeting

Accomplishments:

* Expanded on front end
* Began styling

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Continue work on front end | Carlos | Yes |
| Connect database | Jaka, Vivek | No |
| Complete front end of checkout page | Hameed | No |
| Begin setting up APIs | Kirk | No |

## Before The Next Meeting

Plans:

* Continue styling and working on front-end
* Look into hosting on Render

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Establish hosting on Render | Carlos, Vivek |
| Put everything into Jira | All |

## Minutes from Previous Meeting

Last meeting, we discussed our MVP for the end of Sprint 1 and begin thinking about Sprint 2. We continued to work on both the front-end and the back-end, and began exploring the use of APIs and how to refactor our Project 2.