SCRUM Meeting 2 for Project 3

Prepared by: Vivek Amarnani

Meeting Date: April 12, 2023

## Meeting Attendees

1. Abdulhameed Adesokan
2. Vivek Amarnani
3. Jaka Bernat
4. Carlos Casellas Garza
5. Kirk Graham

## Meeting Agenda Items

* Establish front-end work schedule
* Set goals for end of Sprint 2

## Status Update Since Last Meeting

Accomplishments:

* Finished navigation mostly
* Completed design of web app

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Finished general navigation | Carlos, Kirk | Yes |
| Completed design | Hameed, Jaka, Vivek | Yes |

## Before The Next Meeting

Plans:

* Finish setting up hosting
* Continue front end development

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Finalize hosting and routing with Render | Carlos, Vivek |
| Put everything into Jira | All |
| Connect database | Jaka, Vivek |

## Minutes from Previous Meeting

Last meeting, we had begun really working on the front-end needed for Sprint 2, which is the main bulk of the work to be done in this Sprint. Furthermore, we really started to get close to connecting the database using Node and hosting the site on Render.