SCRUM Meeting 3 for Project 3

Prepared by: Vivek Amarnani

Meeting Date: April 17, 2023

## Meeting Attendees

1. Abdulhameed Adesokan
2. Vivek Amarnani
3. Jaka Bernat
4. Carlos Casellas Garza
5. Kirk Graham

## Meeting Agenda Items

* Establish front-end work schedule
* Set goals for end of Sprint 2

## Status Update Since Last Meeting

Accomplishments:

* Connected to Render successfully
* Made significant progress on front-end for order page, customization page, and manager persona pages

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Connecting database using Node | Jaka, Vivek | No |
| Translating backend functions from Project | Jaka, Vivek | No |
| Connect to Render | Carlos | Yes |
| Create order page, customization page | Kirk | No |
| Manager persona pages | Hameed | No |

## Before The Next Meeting

Plans:

* Start setting APIs
* Continue front-end development

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Start setting up Weather API | Carlos |
| Start setting up Oauth | All |
| Connect database | Jaka, Vivek |
| Front-end for checkout page | Kirk |
| Front-end for manager pages | Hameed |
| Work on styling | Carlos |

## Minutes from Previous Meeting

Last meeting, we mostly discussed deadlines and scheduling for the remainder of Sprint 2. With an upcoming deadline, we had a lot of work to still be done on front-end, as well as connecting the back-end using Node.